Timebox Planning

The construction and testing phases of the project will be divided into nine iterations – each iteration will last approximately two weeks. In this section, a clear schedule will be drawn up, including what is to be achieved at the end of each iteration.

|  |  |
| --- | --- |
| Sprint | Features to be Implemented |
| 1 | Account Access - Login, Recovery |
| 2 | Admin Features Account/User Management:  Add/Update Student, Lecturer and General Accounts  Transfer submissions to assignments of another course |
| 3 | Admin Features – Special Needs Management:  Add/View/Delete Special Needs |
| 4 | Admin Features – Course/Module Management:  Add Course/Module/Class  Assign Modules to Courses  Create Class |
| 5 | Lecturer Features – Assignment Management:  Lecturer’s View  Create Assignment  Update/View Assignment Details |
| 6 | Lecturer Features – Marking Features:  Anonymous Marking  Automated Deadline extensions for students with special needs such as extra time Automated mark capping for late submissions  Team Submission Marking Support |
| 7 | Student Features – Academic Support Features:  Progress Tracker  View Threads  View Assignments |
| 8 | Student Features – Submission Features:  Start Thread  Submit Assignment  Post to Thread  Team Submission Support |
| 9 | Change Password  Fix bugs that could not be fixed for previous sprints |